## Slide 1: Siesta Sense
Katelyn Canedo, Aveisha Maharaj, Kayla Mastin, Alexis Haley, & Marko Vukasinovic
01/17 Presentation

## Slide 2
Notes: kaitie

## Slide 3
Notes: kaitie

## Slide 4: Task Matrix Milestone 4
Task | Completion
Implement, test, and demo which features/modules Alarm | 90% - Not tested with UI, just code for MOSFET
Finish simulating all of the related data streams to emulate the planned sensors in App | 90%
Improve Graphical User Interface | 90% - Need to propagate design to all displays, update icons
Send basic signal from Phone to Arduino | 100%
Notes: alexis

## Slide 5: Data Simulation Example
      @State to_printHR
      func genVals() {
      let HR_max = 120.0; // SET INITIAL VALS
      let HR_min = 60.0;
      let HRdir = 0;
      generateThread() ; //GENERATE THREAD
      while(self.cont_gen) {
        sleep(1);
        // Simulate Heart Rate
        if (self.to_printHR > HR_max) { // IF MORE THAN MAX CHANGE DIRECTION TO DOWN
        HRdir = 0;
        } else if (self.to_printHR < HR_min) { // IF LESS THAN MIN CHANGE DIRECTION TO UP
        HRdir = 1;
        }….
        ….
        if (HRdir == 0) { // IF DIR DOWN LOWER STATE
        self.to_printHR = self.to_printHR - 1.0;
        } else {{ // IF DIR UP INCREASE NEXT STATE
        self.to_printHR = self.to_printHR + 1.0;
        }
        }
        }
Notes: alexis

## Slide 6: UI
Notes: katie

## Slide 7: Next Goals
Task | Marko
1. Implement, test & demo Pressure Mapping Sensor | 100%
2.Finish Testing Alarm Device | 100%
3. Finish simulating pressure sensor data and UI | 100%
4. Deal with sensor concurrency issues between Sensors | 100%